CONSTRUCTION SAFETY AND RISK MANAGEMENT

Course Code:	XCT 2002

Credit:		4

L-T-P:		3-1-0

Prerequisite:	Nil

COURSE OBJECTIVE

The course deals with safety aspects at construction sites. It also covers the issues concerning the possible risks at construction sites and management thereof.  The students will learn the legal aspects concerning safety and risk management. The students will also be introduced to the OSHAS and ISO safety standards. Furthermore, students will explore different strategies for planning safety for different site conditions during construction. Lastly, students will learn the documentation of various risks and their management for construction projects.

COURSE OUTCOMES

After completing the course, the students will be able to

CO 1: Articulate the importance of safety on the construction site.

CO 2: Interpret legislation, including the Safety Act and regulations, codes of practice, roles and responsibilities.

CO 3: Analyze construction hazards/accidents

CO 4: Identify hazards associated with construction site scenarios

CO 5: Apply controls for construction site scenarios

CO 6: Plan for the construction and safety program at the site

COURSE DETAILS

UNIT 1: Introduction to construction safety and risk management

Concept of safety, General principles and legal aspects of construction safety, HSE documentation and inspection, OSHAS and ISO, Safety legislation, standards/ codes concerning construction

UNIT 2: Risk assessment:

Introduction, Principles of prevention, Hierarchy of risk control, Controlling health risks, Safe systems of work, Lone workers, Permits to work, Emergency procedures, First aid at work

UNIT 3: Construction hazards analysis

Analyzing construction hazards and accidents/incidents, Accident analysis, Job safety analysis,

UNIT 4: Construction hazards and controls

Introduction, Principles of Controls, Site conditions, Types of hazards and controls of (a) working at heights, (b) excavation work and confined spaces (c) demolition, (d) movement of people and vehicle (e) work equipment hazards, (f) electrical hazards, (g) fire hazards (h) chemical and biological hazards, (i) Fall protection, Construction safety and health program at site

UNIT 5: Ergonomics in construction

Introduction, Workplace ergonomics, Benefits of ergonomics, Major ergonomics risks, Ergonomics approach in the construction sector

UNIT 6: Economics of safety

Cost of accidents, Cost of accidents vrs safety performance, Benefits of investments in safety, Return on investment in safety management, Components of safety investment, Optimization of investment on safety, Evaluation of effectiveness on investment in safety management.

Textbooks

- Steve Rowlison,  Construction Safety Management System, Publisher: Spon press (Taylor & Francis Group), ISBN: 9780415300636, ISBN 0-203-49396-6 Master e-book ISBN

- Phil Hughes and Ed Ferrett, Introduction to Health and Safety in Construction, Routledge (Taylor and Francis Group) ISBN: 978-0-415-82436-1 (pbk) ISBN: 978-1-315-85870-8 (ebk)

Reference Books

1. Helen Lingard and Steve Rowlison, Occupational Health and Safety in Construction Project Management, Publisher: Routledge, ISBN: 9780419262107, DOI: 10.4324/9780203507919

2. Charles D. Reese and James Vernon Eidons, Handbook of OSHA Construction Safety and Health, CRC Press, e-book ISBN 9780429122873, https://doi.org/10.1201/9781420006230