Construction Planning, Control & Management

Course Code: XCT1004

Credit: 4

L-T-P: 4-0-0

Prerequisite: Nil

COURSE OBJECTIVE:

The primary objective of this course is to equip students with the knowledge and analytical skills required for effective planning, scheduling, monitoring, and control of construction projects. Students will learn modern techniques like CPM, PERT, crashing, earned value analysis, and resource scheduling, along with Lean Construction principles and MIS applications. The course also emphasizes practical exposure to project management software such as Primavera and MS Project for real-world project planning and tracking.

COURSE OUTCOMES:

At the end of the course, students will be able to:

- CO1: Explain the concepts and importance of time planning, scheduling, and project management frameworks in construction projects.

- CO2: Develop and analyze project networks using Critical Path Method (CPM) and Program Evaluation and Review Technique (PERT) for effective time management.

- CO3: Perform time-cost optimization (crashing) and analyze trade-offs to achieve cost-effective project completion.

- CO4: Apply techniques for resource allocation, smoothing, and leveling to ensure efficient utilization of project resources.

- CO5: Implement project control concepts such as Earned Value Analysis (EVA) to monitor project progress and performance.

- CO6: Integrate Lean Construction principles, productivity measurement, and Management Information Systems (MIS) for continuous project improvement and data-driven decision-making using software tools like Primavera and MS Project.

COURSE DETAILS

#### Introduction to Project Planning and Scheduling

- Overview of project management and planning hierarchy

- Project life cycle and objectives

- Work Breakdown Structure (WBS) and activity definition

- Bar charts and milestone charts

#### Network Planning Techniques – CPM & PERT

- Network representation: AOA and AON methods

- Critical Path Method (CPM): forward and backward pass, float calculations

- Program Evaluation and Review Technique (PERT): probabilistic time estimation

- Comparison between CPM and PERT

#### Time–Cost Optimization (Crashing)

- Concept of project crashing and its importance

- Cost–time trade-off analysis

- Direct and indirect costs

- Determination of optimum project duration and cost

#### Resource Scheduling and Allocation

- Resource planning, resource leveling, and resource smoothing

- Manpower and equipment scheduling

- Resource-constrained project scheduling problems (RCPSP)

- Case examples in construction projects

#### Project Control and Performance Measurement

- Project monitoring and updating

- Earned Value Management (EVM): Planned Value (PV), Earned Value (EV), Actual Cost (AC)

- Performance indices (CPI, SPI) and forecasting

- Corrective and preventive actions in project control

#### Lean Construction and Productivity Management

- Principles of Lean Construction

- Waste identification and elimination (muda, muri, mura)

- Value stream mapping

- Job productivity measurement and benchmarking

- Kaizen and continuous improvement

#### Management Information Systems (MIS) and Software Applications

- Role of MIS in construction project management

- Structure and components of MIS

- Integration of MIS with project control systems.

Textbook:

- Jha, K.N. — Construction Project Management: Theory and Practice, Pearson Education.

Reference Books:

# Srivastav U K, Construction Planning and Management, Galgotia Publication Pvt. Ltd. May 2000

- Chitkara, K. K. — Construction Project Management: Planning, Scheduling and Controlling, Tata McGraw Hill.

- Punmia, B.C., Khandelwal, K.K. — Project Planning and Control with PERT and CPM, Laxmi Publications.

- Oberlender, G.D. — Project Management for Engineering and Construction, McGraw Hill.

- PMI — A Guide to the Project Management Body of Knowledge (PMBOK Guide).

- Koskela, L. — Application of Lean Principles to Construction, Technical Report No. 72, Stanford University